Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27-01-2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS37778 |
| Project Name | Laptop Request Catalogue Item |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks) Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Update Set & Service Catalog Setup | USN-1 | Create Local Update Set | 2 | High | D.Mohana |
| Sprint-1 | Catalog Item Creation | USN-2 | Create Laptop Request Catalog Item | 2 | High | M.Mahakannipetchi |
| Sprint-2 | Variables & UI Policies | USN-3 | Add Variables to Catalog Item | 4 | High | D.Mohana |
| Sprint-2 | UI Policy | USN-4 | Create Catalog UI Policy to show accessories detail | 3 | High | S.Subha |
| Sprint-2 | UI Action | USN-5 | Create UI Action to reset form | 2 | Medium | S.Subha |
| Sprint-3 | Export & Test | USN-6 | Export Update Set & Test in new instance | 3 | Medium | M.Mahakannipetchi |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 31 September 2025 | 05 october 2025 | 20 | 05 October2025 |
| Sprint-2 | 20 | 6 Days | 05 October 2025 | 11 October 2025 | 20 | 11 October 2025 |
| Sprint-3 | 20 | 6 Days | 12 October 2025 | 18 October 2025 | 19 | 18 October 2025 |
| Sprint-4 | 20 | 6 Days | 19 October 2025 | 25 October2025 | 20 | 25 October 2025 |

# Velocity

Average velocity = (Total Story Points Completed) / (Total Duration in Days) Total: 16

points over 9 days → Velocity = 1.78 points/day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum.

However, burn down charts can be applied to any project containing measurable progress over time. https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference: https://www.atlassian.com/agile/project-management https://www.atlassian.com/agile/tutorials/ho w-to-do-scrum-with-jira-software https://www.atlassian.com/agile/tutorials/epic s https://www.atlassian.com/agile/tutorials/sprint s https://www.atlassian.com/agile/project-management/estimation https://www.atlassian.com/agile/tutorials/burndown-charts